# MACS Proof-of-Concept: Court Case Intake REST Service

The Minimal Autonomous Construction System (MACS) serves as the initial proof-of-concept for the ALETHEIA platform, designed to demonstrate how formal specifications can be transformed into functioning software. While the ultimate vision of the platform is to autonomously orchestrate the entire Software Development Life Cycle (SDLC) from architectural design to deployment, it is important to clarify the current operational state of this specific exercise.

Specifically, Phases 3, 4, and 5 detailed in this document were executed manually rather than generated by the Autonomous Construction System (ACS). Because the platform's execution runtime, reasoning agents, and automated repair loops are not yet fully available for active deployment, the human team simulated the roles of the platform's autonomous agents. The .NET/C# implementation artifacts (Phase 3), the deterministic validation test suites (Phase 4), and the continuous execution and evolution loop (Phase 5) represent exactly what the autonomous machine is designed to eventually produce, but they were handcrafted by the team to establish the baseline.

By manually constructing these phases from the formal Structured Transaction Payload (STP) developed in Phases 1 and 2, the team has established the precise deterministic rules, canonical mappings, and expected outputs that the future ACS will use to autonomously generate, verify, and repair code. This exercise successfully maps out the required architectural boundaries and operational pipelines, preparing a rigorously tested foundation for when the full autonomous orchestration engine comes online.

# Execution Steps and Artifacts Repository

This document outlines the comprehensive list of artifacts generated and the autonomous execution steps required to complete the Minimal Autonomous Construction System (MACS) Proof-of-Concept (POC) for the Court Case Intake REST Service.

## Phase 1: Context Assembly and Pre-requisites

During this phase, human professionals—such as domain experts, IT architects, and security validators—perform "Context Assembly" by gathering domain rules, schemas, and policies to author the architectural blueprint (the Structured Transaction Payload). Autonomous machine execution does not begin until humans complete this work and the blueprint passes formal approval gates.

Before autonomous generation begins, human professionals must gather the foundational domain artifacts and schemas to ground the reasoning agents.

- NCSC Data Governance Policy Guide & NODS Documentation: The operational rules dictating data privacy (PII), case lifecycle transitions, and distribution models.

- Canonical Relational Schema (Psj_Court_Canonical): The enterprise CSV database schema defining the precise tables and constraints for court case data.

- Middleware Utility (SchemaTranslator.cs): A custom C# utility housed in the experimental/Court.CMS.POC directory used to automatically translate the massive CSV schema into strict ISL-formatted Markdown blocks to prevent human parsing errors.

- Security & Infrastructure Specifications: CJIS Security Policy, NIST 800-53 (Zero Trust) mandates, and Entra ID (OAuth) configuration parameters.

Delivery: The foundational domain knowledge, raw schemas, and enterprise policies translated into a structured format to ground the platform's reasoning agents.

Specific Deliverables:

  - The NCSC Data Governance Policy Guide and NODS documentation.

  - The Psj_Court_Canonical relational schema (exported from your database).

  - The CJIS Security Policy and NIST 800-53 (Zero Trust) mandates.

  - The Middleware Utility (SchemaTranslator.cs) we developed in the experimental/Court.CMS.POC directory to automatically convert the massive CSV schema into strict ISL-formatted Markdown blocks without manual data-entry errors.

## Phase 2: The Architectural Blueprint (Specification Engine)

The human governance team translates the assembled context into the formal blueprint utilizing the 13 discrete canonical entities.

- Structured Transaction Payload (STP): TASK-SPEC-INIT-004 is the formal, machine-parseable blueprint authored using YAML-frontmatter and Markdown, serving as the definitive intent for the system.

- Formal Approval Gates: Documented sign-offs from the Human Governance Team to transition the blueprint to the "Autonomous-Ready" level.

  - IT Architects: Approved the API definition (INT-001) and Entra ID deployment.

  - Security Validators: Approved CJIS encryption (VAL-002) and PII soft-deletion rules (VAL-004).

  - Chief Data Officer / Court Auditors: Approved interoperability mappings to the NCSC Psj_Court_Canonical schema.

- Version-Controlled Commit: The parsed blueprint is committed to the Artifact Repository to establish the authoritative architectural baseline.

Delivery: The formal, machine-parseable blueprint authored by human professionals that acts as the absolute source of truth for what the system must build.

Specific Deliverables:

  - The Structured Transaction Payload (STP) TASK-SPEC-INIT-004, which maps the gathered context into the 13 discrete canonical entities (e.g., Project, Context, Requirement, Policy, Validation).

  - The Formal Approval Gates, representing the signed authorizations from the IT Architects, Security Validators, and Chief Data Officer.

  - The version-controlled commit of the parsed semantic graph into the Artifact Repository, advancing the blueprint to the "Autonomous-Ready" level.

## Phase 3: Generated Implementation Artifacts (.NET / C#)

The Implementation Generator agent autonomously produces the concrete source code for the local-first, containerized .NET REST service based on the STP.

- Canonical Base Interface: INodsAuditableEntity (Enforces multi-tenancy and soft-deletion/PII masking).

- NODS Canonical Data Entities (ENT-NODS-*): Immutable C# records mapped exactly to the NCSC schema:

  - CaseDetail (ENT-NODS-CASE)

  - PartyDetail (ENT-NODS-PARTY)

  - ChargeDetail (ENT-NODS-CHARGE)

  - FilingEvent (ENT-NODS-FILING)

  - HearingDetail (ENT-NODS-HEARING)

- Intake Payload Contract: NodsCasePayload (The structured JSON wrapper for external submissions).

- Case Submission API: CaseSubmissionController (INT-001) (The RESTful communication boundary enforcing Entra ID authorization).

- Intake Workflow Orchestrator: IntakeRestService (SRV-INTAKE-01) (The subsystem handling state transitions, schema validation routing, and PII notifications).

Delivery: The concrete application source code generated autonomously by the Implementation Generator agent based on the architectural blueprint.

Specific Deliverables:

  - The Canonical Base Interface (INodsAuditableEntity) enforcing soft-deletion/PII masking.

  - The NODS Canonical Data Entities (ENT-NODS-*), providing the immutable C# records mapped to the CaseDetail, PartyDetail, ChargeDetail, FilingEvent, and HearingDetail tables.

  - The Case Submission API (INT-001), providing the RESTful communication boundary configured for OAuth/Entra ID.

  - The Intake REST Service (SRV-INTAKE-01), handling the local-first, containerized workflow orchestration.

## Phase 4: Deterministic Validation Suites (Tool Plugins)

The Test Generator agent outputs deterministic test cases mapped to the Tool Plugin Architecture to objectively verify the generated code.

- VAL-001 (NODS Schema Validation): Tests ensuring the API payloads strictly bind to the Psj_Court_Canonical data structures.

- VAL-002 (Encryption Verification): Static analysis security scanner configurations ensuring data encryption satisfies POL-CJIS-001.

- VAL-003 (Entra ID Authentication): Identity Provider tests verifying that INT-001 rejects unauthenticated payloads without a valid OAuth token.

- VAL-004 (PII Scanning & Masking): Tests executing against the Intake Service to verify that PII triggers the required soft-deletion notification per POL-PII-001.

Delivery: The objective, automated testing rules and configurations that the platform's Tool Plugin Architecture will execute to verify the generated code.

Specific Deliverables:

  - VAL-001: Tests mapped to the Schema Validation Plugin to verify incoming JSON payloads bind to the Psj_Court_Canonical structures.

  - VAL-002: Static Analysis Security Scanner configurations verifying data encryption (POL-CJIS-001).

  - VAL-003: Identity Provider Testing Plugin tests ensuring INT-001 strictly rejects unauthenticated payloads (POL-NIST-001).

  - VAL-004: PII Scanner Plugin tests ensuring sensitive data triggers soft-deletion mechanisms.

## Phase 5: The Autonomous Execution & Continuous Evolution Loop

The platform's Execution Runtime drives the continuous autonomous development lifecycle (SDLC).

- Task Graph Generation: The Planning Engine translates the canonical semantic model into sequential construction tasks.

- Automated Repair Cycles: If the deterministic tests (Phase 4) fail, the Execution Runtime triggers the Repair Analyst agent to diagnose and regenerate the code iteratively until the system converges.

- Human-Machine Escalation (The "Andon Cord"): The formal exception pathway triggered if an architectural conflict cannot be repaired, requiring human intervention.

- Watchtower Observability: Real-time telemetry dashboards (Execution, Agent Activity, Tool Interaction, and Governance) monitored by human teams.

- Review & Deployment Packaging: The Review Agent performs a final architectural assessment, and the Deployment Preparer outputs Dockerfiles and container manifests (INF-001) for the runtime environment.

- Traceability Audit & Impact Analysis ("Day 2" Operations): The bidirectional Traceability Graph mathematically linking the generated code back to the STP, allowing Court Auditors to verify compliance and enabling the platform to perform targeted reconstruction when business requirements change.

Delivery: The operational runtime process that tests, repairs, packages, and continuously maintains the generated software.

Specific Deliverables:

  - Construction Task Graph: The Planning Engine analyzes the canonical semantic model and generates a sequential task graph to guide the construction process.

  - Automated Repair Cycles: The Execution Runtime continuously executes the deterministic engineering tools (such as our VAL-001 through VAL-004 tests). If validation fails, the Repair Analyst agent is invoked to diagnose the failure, and the code is autonomously rewritten until it passes.

  - Human-Machine Escalation (The "Andon Cord"): If the machine encounters an unresolvable structural conflict (e.g., a security policy clash), it halts and routes an Escalation Payload to human governance roles to resolve the issue at the blueprint level.

  - Watchtower Observability: Human teams shift to active supervision, monitoring real-time execution, agent activity, and tool telemetry via the Operational Dashboard.

  - Deployment Readiness Payload: Once the code stabilizes, the Review Agent performs a final architectural assessment, and the Deployment Preparer packages the containerized .NET artifacts (e.g., Dockerfiles) for final human authorization.

  - Continuous Evolution ("Day 2" Operations): If business requirements or policies change post-deployment, human authorities update the blueprint. The platform then uses the Traceability Graph to perform an automated Impact Analysis and executes targeted reconstruction of only the affected components.

### 5.1 Construction Task Graph

The Construction Task Graph is the operational blueprint generated by the platform's Planning Engine, which translates the architectural intent of the specification into an executable sequence of development activities. For the Minimal Autonomous Construction System (MACS) Court Case Intake Proof-of-Concept, the graph organizes tasks based on their dependencies, enabling parallel execution where possible.

Here is the Phase 5 Construction Task Graph for the MACS .NET REST Service:

#### 1. Architecture & Infrastructure Tasks

- Task 1.1: Create the core .NET project structure and configuration files.

- Task 1.2: Generate the foundational base interfaces (e.g., INodsAuditableEntity to enforce POL-PII-001 soft-deletion constraints).

- Task 1.3: Define the initial containerization manifests (Dockerfiles) for the local-first .NET deployment target (INF-001).

#### 2. Data Model Generation Tasks (Executed in Parallel)

Because these elements are independent, the Execution Runtime can schedule them concurrently.

- Task 2.1: Generate CaseDetail C# record (ENT-NODS-CASE).

- Task 2.2: Generate PartyDetail C# record (ENT-NODS-PARTY).

- Task 2.3: Generate ChargeDetail C# record (ENT-NODS-CHARGE).

- Task 2.4: Generate FilingEvent C# record (ENT-NODS-FILING).

- Task 2.5: Generate HearingDetail C# record (ENT-NODS-HEARING).

- Task 2.6: Generate the NodsCasePayload contract wrapping the canonical entities.

#### 3. Service & Interface Implementation Tasks

These tasks depend directly on the completion of the Data Model tasks.

- Task 3.1: Generate the IntakeRestService subsystem (SRV-INTAKE-01) to orchestrate the Intake Validation Process (WKF-001) and enforce PII masking.

- Task 3.2: Generate the CaseSubmissionController API endpoint (INT-001), applying Entra ID OAuth authorization logic to enforce Zero Trust access (POL-NIST-001).

#### 4. Verification & Test Generation Tasks

- Task 4.1: Generate automated unit and integration tests mapped to the specific deterministic validation rules (VAL-001 through VAL-004).

- Task 4.2: Configure integrations with the Tool Plugin Architecture, specifically the Schema Validation Plugin, Static Analysis Security Scanner, Identity Provider Testing Plugin, and PII Scanner Plugin.

#### 5. Deterministic Validation & Compilation

- Task 5.1: Compile the .NET source code.

- Task 5.2: Execute the generated test cases and static analysis scans against the compiled codebase to ensure it satisfies all mandated NCSC, CJIS, and NIST constraints.

#### 6. Automated Repair Cycles (Conditional)

- Task 6.1: If any validation tool flags an error during Task 5, invoke the Repair Analyst agent to diagnose the failure.

- Task 6.2: The Implementation Generator agent iteratively produces revised C# artifacts, which are re-submitted to deterministic validation until the system converges.

- Task 6.3: If repair cycles exhaust without convergence, halt the task branch and trigger a Human-Machine Escalation Payload to Human Governance Roles.

#### 7. Artifact Packaging & Finalization

- Task 7.1: The Review Agent performs a final architectural assessment on the stabilized code.

- Task 7.2: The Deployment Preparer packages the compiled binaries, Dockerfiles, and the full bidirectional traceability graph into a final Deployment Readiness Payload.

- Task 7.3: Store the final artifacts in the version-controlled Artifact Repository, completing the autonomous construction cycle.

### 5.2 Phase 5 Operational Workstreams

Here are the pending Operational Workstreams we finish the loop:

1. Generating the Dockerfiles for INF-001 Now that the code is validated, the Execution Runtime invokes the Deployment Preparer agent. This agent's strictly bounded task is to translate the completed .NET MACS subsystem into an operationally deployable package mapped directly to your infrastructure constraints (INF-001). It generates the Dockerfiles, container deployment manifests, and runtime configuration templates necessary to host the local-first, containerized .NET REST service.

2. The Specific Approval Gates for Phase 5 (Deployment Readiness) The culmination of Phase 5 is the creation of a formal Deployment Readiness Payload, which consolidates the compiled binaries, the Dockerfile/container manifests, the passing deterministic validation logs, and the full traceability graph into a single package.

The final Phase 5 Approval Gate routes this payload back to Human Governance Roles—specifically, Infrastructure and Operations Professionals. Because the machine has already deterministically verified the code, these human authorities do not need to recompile the system, run tests, or write deployment scripts. Their approval gate consists of evaluating the Deployment Readiness Payload to formally accept the machine's work and authorize the final release to the production environment.

3. How the Repair Analyst Diagnoses Validation Failures We just successfully simulated this process when we fixed your ASP.NET Core zero-trust authorization issues! Under the hood, the platform relies on the Tool Plugin Architecture to make this possible.

External engineering tools (like .NET compilers or security scanners) typically produce messy, unstructured text. Because the ALETHEIA platform cannot feed unstructured console text to its reasoning agents, the tool plugins act as adapters that enforce strict Structured Output Contracts. They translate raw external errors into strictly defined, machine-parseable schemas.

When a test fails, the Execution Runtime captures this structured output and routes it to the Repair Analyst, along with a highly technical context drop that includes:

- The Failure Context: The structured log of the exact validation failure.

- The Traceability Path: The exact bidirectional graph link mapping the failure back to the blueprint (e.g., knowing that a token failure relates to POL-NIST-001).

- The Repair History: The memory of prior reasoning steps and artifact generation attempts.

Because the error is cleanly structured and contextualized, the Repair Analyst can accurately diagnose the failure context without guessing, allowing it to instruct the Implementation Generator to apply the exact necessary fix in a continuous loop.

# POC Final Remarks and Next Steps

The successful generation of the Deployment Readiness Payload, including the container manifests, officially concludes Phase 5 and the Minimal Autonomous Construction System (MACS) baseline Proof-of-Concept. By producing a fully verified, containerized Court CMS Intake service, we have proven that the ALETHEIA architecture can autonomously translate a formal specification into a deployable software artifact through a controlled loop of generation, deterministic validation, and automated repair.

With this foundational pipeline validated, the project now transitions into "Day 2" operations to bootstrap the builder itself. Because the MACS functions as a universal construction engine, we can use this exact same autonomous pipeline to construct the remaining ALETHEIA platform subsystems, such as the “Planning Engine” and “Agent Orchestrator”. However, this expansion will not be an exercise in unbounded AI self-improvement; it will be strictly governed by human architects authoring new Structured Transaction Payloads and clearing formal Approval Gates before any new code is generated.